Wilson Mill Park

Five-Year Development Plan

Presented by the Wilson Mill Park Planning Committee

Town of Bedford, Massachusetts

January 29,  2004

Table of Contents

- Executive Sumary

- Overview of the Wilson Mill Park Planning Committee

  - Purpose of the Committee

  - Mission Statement

  - Committee Members

- Background:  Wilson Mill Park

  - Location and Description

  - A Brief History

  - Chronological History

  - Town Acquisition of Land

  - Historic Landscape Preservation Grant

  - Listing in the National Register of Historic Places

  - Wilson Mill Ruins

  - Wilson Mill Pond

  - Bridges of Wilson Mill Park

  - Impact of Mid to Late 20th Century Construction

  - Weir Project

  - Signage

  - Wildlife

  - Flora and Fauna

  - Park Restoration and Cleaning Conducted To Date

- The Planning Process

  - The Five-Year Plan

  - Sectors

      - Historic Sector of Wilson Mill Park

      - Conservation Sector of Wilson Mill Park

      - Recreational Sector

      - Maintenance Sector

- Phase I—Reclaiming the Park:  Addressing Critical Needs, Stabilization and General Maintenance Issues

  - Overview and Goals

  - Historic Sector Recommendations

  - Conservation Sector Recommendations

  - Recreational Sector Recommendations

  - Maintenance Sector Recommendations

  - Budget

- Phase II—Shaping the Park:  Design Development and Beginning Implementation

  - Overview and Goals

- Phase III—Fulfilling the Vision of the Park:  Final Implementation of Design Development Plans

  - Overview and Goals

EXHIBITS

I.  	Executive Summary

Wilson Mill Park is situated on the south side of Burlington Road/Route 62, immediately west of the Route 3 interchange.  The Wilson Mill site on Vine Brook is an important historical landmark.  Lt. John Wilson built a thirty acre mill on this site.  A small crossroads community developed around a series of industries that harnessed waterpower from Vine Brook from the 17th through the 20th centuries. On August 18, 2003, the Wilson Mill-Old Burlington Road District in Bedford, Massachusetts was accepted for inclusion in The National Register of Historic Places.

The Wilson Mill Pond, created by damming Vine Brook, is one of the few open bodies of water in Bedford and supplements an important wildlife habitat corridor along Route 3 supporting a diverse wildlife population including river otter, fox, blue heron and assorted water fowl.

When the town of Bedford purchased the Wilson Mill Park property in 1999 and 2000, the area had been greatly degraded by prior owners who had intended the site for a church building and then later a state-sponsored park and ride lot.  The site was used for illegal dumping of garbage, car parts, pipes and piles of construction rubble.  The area also served as an after hours gathering site for a variety of questionable activities.  Since the town purchased the land, a group of concerned Bedford citizens, later formalized as the Wilson Mill Park Planning Committee, in partnership with local corporations, the Conservation Commission and the Department of Public Works have worked to clean up the site and restore the area to a more natural state.  Many dumpsters of trash, debris, deadfall and rubble have already been removed from the area.

In the spring of 2003, the Bedford Selectmen approved the formation of the Wilson Mill Park Planning Committee as an official ad hoc town committee to further advocate for the area with the charge to create, coordinate and facilitate Park planning development recommendations in partnership with the various town Commissions and Departments that have an interest in the area, including Conservation, Historic Preservation, Recreation and the Department of Public Works while serving in an advisory capacity to the Selectmen.

The Wilson Mill Park Planning Committee has developed the following Mission Statement to guide their work.

The goal of the Wilson Mill Park Planning Committee is to protect, foster

and advocate  for the historic mill site, surrounding natural habitat and

passive recreation opportunities available at Wilson Mill Park for the

people of Bedford to enjoy.

Since July 30, 2003, the Committee has been meeting on the first and third Wednesday of each month in the Lower Level Conference Room of Bedford Town Hall at 7:00 PM to discuss Park planning.

The Committee believes that the development of Wilson Mill Park, which serves as a gateway for those entering the town on Route 62 will:  Enhance the beauty and character of the town of Bedford; highlight and preserve the historically significant Wilson Mill site; provide passive recreational opportunities for the people of Bedford including hiking, paddling, nature viewing and picnicking; and protect the rich natural resources of land, water, wildlife and plant life that now exist within the park.

This document represents the Committee’s phased recommendations for the Park over the next five years.  Using the mission statement as a guide, the plan considers four critical areas for Park improvements:  Historic, Conservation, Recreation and Maintenance.  The Park planning recommendations are laid out in three phases:

- Phase I – Reclaiming the park:  addressing critical needs, stabilization and general maintenance issues (including removal of invasive species from Wilson Mill Pond)

-      Phase II—Shaping the park:  design development and beginning implementation

-      Phase III—Fulfilling the vision of the park:  final implementation of design

development plans

While Wilson Mill Park and a portion of Wilson Mill Pond are owned by the town of Bedford, five residences abut the water and own a portion of the land beneath the Pond.  One of the first issues discussed in the summer of 2003 was what this “public/private” issue meant to 1) the seeking of public funds for Park use; 2) the question of “who owns the water;” 3) and, the issue of liability regarding public use/access to private land.  These issues were all satisfactorily answered by both the Town Manager, Rick Reed and the Town counsel, Murphy, Hesse, Toomey & Lehane, LLP.  Firstly, homeowners abutting the Pond who own land beneath the pond do not own the water.  And, according to the provisions of c.21 section 17C of the general laws a landowner who allows his/her land to be used for recreational, conservation, scientific use, etc. (without charging a fee) enjoys immunity from suit and liability unless guilty of willful or reckless conduct.  Therefore, visitors to the Park may kayak and canoe anywhere on the Pond, and in winter, ice skaters may use the entire surface of the frozen Pond.

According to the above Bedford counsel, “Although it is clear that public funds may not be expended for private purposes, if there is an overriding public purpose and benefit, the expenditure is nonetheless proper, even though there may be an incidental benefit to specific private citizens.  If the Town appropriated money to rid Wilson Mill Pond of invasive aquatic plants, it seems to me that the expenditure would be largely ineffectual unless the entire pond was treated.  In this sense, I think such an expenditure would be a proper one.”

The non-indigenous, invasive water chestnut is a relatively new addition to Wilson Mill Pond.  The plant was brought to the area on the feet of migrating water fowl sometime in the past five years or so.  Within this short time, this annual plant’s aggressive growth takes over the entire Pond surface by mid-summer.  If not stopped, the plant will reduce the amount of oxygen in the water—killing off fish life.  Loss of fish will mean that the resident blue heron and otter must find other hunting grounds.  The ecological balance in Wilson Mill Park is at stake if the growth of this invasive plant is not immediately checked.

This Committee believes since the Town purchased this unique and vital area, it has the mandate to stabilize, preserve, maintain and enhance all the historical, conservation and recreational resources within the Park.

The following Plan details the Committee’s recommendations, along with a recounting of history and events pertaining to the Wilson Mill site.

- Overview of the Wilson Mill Park Planning Committee

A.  Purpose of the Committee

The Town Selectmen approved the formation of the Wilson Mill Park Planning Committee in the spring of this year.

The purpose of the group is to create, coordinate and facilitate Park planning development recommendations in partnership with the various town Commissions and Departments that have an interest in the area, including Conservation, Historic Preservation, Recreation and the Department of Public Works.

The Committee meets the first and third Wednesday of each month in the lower conference room in the Bedford Town Hall at 7:00 PM.

B.  Mission Statement

The Wilson Mill Park Planning Committee has developed the following Mission Statement to guide their work.

The goal of the Wilson Mill Park Planning Committee is to protect, foster and advocate

for the historic mill site, surrounding natural habitat and passive recreation opportunities available at Wilson Mill Park for the people of Bedford to enjoy.

C.  Overview of Committee Members

The Wilson Mill Park Planning Committee is currently comprised of the following ten members:

Dorothy Africa   (20 Overlook Road)

Marian Andrews   (14 Meadowbrook Road)

Gordon Feltman   (Selectmen Representative, 22 Lido Lane)

Amy Hamilton (Recreation Representative, 255 North Road)

Philippe Kelty   (130 Burlington Road)

Neil Leary   (Historic Preservation Representative, 6 Appletree Lane)

Myles McDonough   (Conservation Representative, 14 Meadowbrook Road)

Thomas E. Pinney   (121 Wilson Road)

Janice Weichman   (6 Ledgewood Drive)

Richard Warrington   (Non-voting Representative of the Department of Public Works)

Karl Winkler   (6 Lido Lane)

- Background

A.  Location and Description

Wilson Mill Park is situated on the south side of Burlington Road/Route 62, immediately west of the US Route 3 interchange.  The historic Wilson Mill district extends roughly from the intersection of Wilson Road and Old Burlington Road north to Burlington Road/Route 62, then east to include the former mill pond in its entirety.

Located in a wooded suburban setting in a hilly section of Bedford, the Historic Wilson Mill—Old Burlington Road District ranges over terrain that descends slightly from the intersection of Wilson Road and Old Burlington Road southeast toward Vine Brook to the north.  From the mill pond east of Old Burlington Road, Vine Brook flows westerly through the dam below the roadway before turning in a northwesterly direction, passing beneath Burlington Road/Route 62 en route to the Shawsheen River.  The brook on the west/northwest side of Old Burlington Road passes through a ravine, with the mill site occupying a steep slope on the eastern bank at the falls.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

B.  A Brief History

The Wilson Mill Old Burlington Road District, Bedford, is one of the most historically significant areas in the town.  A small crossroads community developed around a series of industries that harnessed waterpower from Vine Brook from the 17th through the 20th centuries, and the district encompasses the architectural and archaeological remnants of that community.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

The Wilson Mill site on Vine Brook is an important historical landmark.  Lt. John Wilson built a corn mill on this site in 1685 which then included thirty acres for grinding "corne" with revolving stones.  This business was later carried on by the Gleason and Blodget families.  In 1840, a paper mill was established on the site for manufacturing coarse paper.  The paper mill was destroyed by fire, but the foundation of the old mill is still clearly visible at the bridge over Vine Brook.

Old Burlington Road (the precursor to Route 62) was laid out as a direct consequence of the mill.  During the incorporation of Bedford in 1729, there were extensive negotiations with Billerica to decide whether this important industrial resource would become part of Bedford or remain in Billerica.

The mill pond, created by damming Vine Brook, is one of the few open bodies of water in Bedford and supplements an important wildlife habitat corridor along Route 3 which supports a diverse wildlife population.  [Excerpt from the Town of Bedford Website]

C.  Chronological History

1683—Citizens of Billerica vote in favor of the construction of a road to John Wilson’s mill.  It is not known how long the mill had been in operation prior to the vote.  It may have begun as a saw mill, but in 1685 it is recorded as a ‘corne mill’ (corn in this period is the general term for grain).

1694—Wilson Road constructed, leading from the property of Michael Bacon across the Shawsheen River southeast to John Wilson’s mill, then up the hill toward the town of Lexington.

1729—John Wilson deeds one-half interest each in the saw mill and grist mill at Vine Brook to his sons Samuel and Francis.

1734—John Wilson dies; Samuel Wilson takes on operation of both mills.  (His brother Francis is recorded as a weaver, and apparently did not participate in the operation of the mills.)  After their deaths, their estates are divided among their heirs, including shares in the mills.

1777—William Maxwell and Rebecca Wilson (mother and son) sell the mills to Oliver Bacon, a Lexington shoemaker.  He operates the mills in partnership with the miller Jonas Gleason, who acquires sole ownership in 1793.

1815-1839—The mill property passes through several owners until acquired by the Blodgett family.

1839—The property is sold to George Crosby, by which time the deed lists a cider mill as well as a sawmill and gristmill.

1840—A paper mill is built on the site of the old Wilson corn mill by James Smith Munroe.  The mill was a major employer in Bedford.

1846—The paper mill is destroyed in a fire.

1847—William Ashby, an English immigrant, buys the old mill site and builds a new mill to manufacture blinds and sashes, but sells out the following year.

1878-1889—The mill belongs to the Henry Staples.  It was principally a saw mill, but may also have produced felt.

1906—The mill is listed in the county atlas as the property of the Wilson Mill Company.

1921—The mill and its land assessed for $1,200 and charged to Joseph H. Williams and others.  Williams was still living in Bedford in 1931, but he was then employed in Boston.  The mill apparently ceased production during the 20’s, and its last product is believed to have been cider.  The date and circumstances of demolition of the mill are unknown.

1940’s—There is substantial residential construction to the south and west of mill site.

1950/60’s—The construction of US Route 3 and Route 62 North greatly reduces the size of the original mill pond and alters surrounding roadways.

1999—The Town of Bedford acquires an important parcel of land flanking its holdings at the Wilson Mill site.  The parcel encompasses 13,285 square feet on Old Burlington Road immediately southwest of the mill site, sold to the town by the heirs of the John and Sophie DeVincent of Waltham.  The DeVincent family developed the Whispering Pines subdivision on the south side of the mill pond, across Old Burlington Road from the parcel sold to the town.

2000—The Town of Bedford acquires a second important four acre parcel of land located on Old Burlington Road.  This property includes the entire northerly half of the mill pond along with considerable frontage on Burlington Road/Route 62.  The town acquires the property from the Zion Alliance Church of Boston of the Christian and Missionary Alliance.

2001—The Historic Preservation Commission of the Town of Bedford applies for and receives a Historic Landscape Preservation Grant from the Massachusetts Department of Environmental Management to provide matching funds for preparing a National Register district nomination for the area, as well as a landscape and public use plan for the mill site.  The goals of the project are to provide permanent protection for the site, enhance the site’s appearance and promote general public appreciation and utilization.

2003-- The Wilson Mill—Old Burlington Road District in Bedford, Massachusetts is added to The National Register of Historic Places.

2003—The Town of Bedford Board of Selectmen approves the formation of the Wilson Mill Park Planning Committee.

D.  Town Acquisition of Land Comprising Wilson Mill Park

In 1999 and 2000, the Town of Bedford acquired two important parcels of land flanking its holdings at the Wilson Mill site.

The first parcel, acquired in 1999, encompasses 13,285 square feet on Old Burlington Road immediately southwest of the mill site.  This land was sold to the town by the heirs of the John and Sophie DeVincent of Waltham.  The DeVincent family developed the Whispering Pines subdivision on the south side of the mill pond, across Old Burlington Road.

The second parcel, located on Old Burlington Road, encompasses almost four acres.  This property includes the entire northerly half of the mill pond and has considerable frontage on Burlington Road/Route 62.  The town acquired the property from the Zion Alliance Church of Boston of the Christian and Missionary Alliance in 2000.

E.  Historic Landscape Preservation Grant

After acquiring the above land parcels, the Historic Preservation Commission of the Town of Bedford subsequently applied for and received a Historic Landscape Preservation Grant from the Massachusetts Department of Environmental Management to provide matching funds for preparing a National Register district nomination for the area, as well as a landscape and public use plan for the mill site.  The goals of the project are to provide permanent protection for the site, enhance the site’s appearance and promote general public appreciation and utilization.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

The following details the chronology of events as recorded by the Bedford Historic Preservation Commission:

The Historic Preservation Commission applied for a grant from the in Department of Environmental Management Historic Landscape Preservation Grant Program in May 2000.
On July 20, 2000 a grant was awarded in the amount of $4,500.  The Town was required to provide matching funds of $4,000 (approved at the March 2000 Annual Town Meeting).  A contract was executed between the Town and the DEM on September 29, 2000.

An Advisory Committee of interested townspeople was established and first met on August 10, 2000 following a notice published in the Bedford Minuteman newspaper.

On October 4, 2000, a site visit was conducted with DEM Program Manager, Katy Lacy.

On October 24, 2000, a site visit was conducted with DEM Archeologist, Thomas Mahlstedt.

On November 15, 2000, the Massachusetts Historical Commission issued an opinion that the Wilson Mill area in Bedford was eligible to be nominated for listing as a District.

On December 4, 2000, a land survey of the Wilson Mill District was prepared by Roger Corbin, Professional Land Surveyor. Copies were submitted to the DEM and the MHC, Archaeologists.

On December 6, 2000, the Town issued a purchase order to Kathleen Broomer, Architectural Historic Preservation Consultant, to prepare the National Register nomination.

An RFP was prepared on December 18, 2000 following a meeting of the Town Advisory Committee to develop a landscape master plan. The RFP was sent to about a dozen consultants, No proposals were received by the January 12, 2001 due date.

The Conway School of Landscape Design was contacted and responded with a proposal on January 30, 2001 that was accepted.  A series of meetings and field visits with the design team and town officials occurred during the course of the project.

On February 26, 2001, the Town issued a purchase order to the Conway School.

Three graduate students from the Conway School were assigned to evaluate the mill site area this spring and presented their preliminary design schemes to members of the Advisory Committee on May 23, 2001.

A preliminary draft of the National Register nomination was received and reviewed by the Bedford HPC on April 30, 2001.

On May 31, 2001, a Public Information Meeting was held in the Town Hall to provide Bedford townspeople with another opportunity to become acquainted with and comment on the design direction for this Bedford historical site and new recreation area. The meeting notice was published in the Bedford Minuteman; and copies of the notice were mailed to the abutters of the site. The Conway School team made a presentation and solicited input for the final plan. In addition, the Preservation consultant described the National Register application and answered questions at this meeting.

On June 1, 2001, The National Register of Historic Places registration form nominating the Historic Wilson Mill-Old Burlington Road District was submitted to the Massachusetts Historical Commission.

In June, the Design Team from the Conway School finalized and submitted the landscape design plan.

F.  Listing in the National Register of Historic Places

The Historic Preservation Commission of the Town of Bedford submitted the necessary application material which resulted in the nomination of the Wilson Mill Historic District for listing in The National Register of Historic Places.

The National Register of Historic Places is the Federal government’s official list of historic properties worth of preservation.  Listing in the National Register provides recognition and assists in preserving our nation’s heritage.

On August 18, 2003, the Wilson Mill—Old Burlington Road District in Bedford, Massachusetts was accepted for inclusion in The National Register of Historic Places.

G.  Wilson Mill Ruins

Remnants of the Wilson Mill foundation (fourth quarter 17th century and onward) are located on a steep slope on the eastern bank of Vine Brook, directly north and west of the Old Burlington Road Bridge.  Surviving stone walls, compared with a footprint of the mill as should on the 1916 County Commissioners layout of the adjacent roadway, suggest a mill building that was roughly forty feet square, with a lateral wing on the east side that was roughly twenty feet square.

Additional remnants of the stone walls, possibly more of the foundation, survive to the north, between the mill foundation and Route 62.  Other man-made components of the mill site west of Old Burlington Road include the spillway on the west bank of the brook, and a stone-lined channeled streambed immediately below (south) of the mill leading from the falls.

Both the spillway and stone lining of the streambed have been disturbed in places.  At the northern border of the district, construction of the Burlington Road/Route 62 Bridge over Vine Brook (1953, 1999) likely destroyed whatever historic resources may have existed on the brook at that location.

Immediately adjacent to the north/east shore of the pond, and close to Old Burlington Road, are remains of stone walls that form a rectangle measuring about thirty feet by twenty feet.  The history of the building on this stone foundation at the mill pond and the circumstances of its construction have not been established, though a barn was known to have existed at the mill site in the 19th century.

Another rectangular building, measuring roughly one hundred feet by thirty-five feet, is shown on the 1916 County layout further northeast, though no remains of this building are visible currently.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

H.  Wilson Mill Pond

Wilson Mill Pond is bounded by Burlington Road/Route 62 to the north, US Route 3 to the east, Ledgewood Drive to the south and Wilson Road to the west.

The pond water surface covers an area of about five to six acres when the water levels are high.  An old dam on the northwest corner near slows the course of Vine Brook to form the pond. Vine Brook flows into the pond under US Route 3 from Burlington on the east and flows out from the dam under Burlington Road/Route 62 into the Shawsheen River which is about a quarter mile north of the dam.

The pond is deepest in the section along the area where Vine Brook flows toward the dam along the north shore of the pond.  The pond is very shallow to the south and in the northeast sections.  The pond is estimated to be as deep as ten feet in sections near the north shore where Vine Brook approaches the dam.

Construction in the 1950s and 1960s of the Burlington Road/Route 62 highway and US Route 3 destroyed much of the mill pond, particularly at its eastern end.

The southern and western sides of the pond are developed with private properties.  There are four houses on the southern side of the Wilson Mill pond along Ledgewood Drive with property lines that extend into the middle of the pond.  This is the development built by the DeVincent family formerly known as “Whispering Pines.”  There is one additional property on Wilson Road near the dam that abuts the pond as well.  [Excerpt from Peter Woskov’s “Wilson Mill Pond Nature Study.”  See EXHIBIT II]

I.  Bridges of Wilson Mill Park

There are two bridges in the area, the first carrying Old Burlington Road over the dam at Vine Brook, and the second carrying Burlington Road/Route 62 over the brook at the district’s northern edge.

The Old Burlington Road Bridge (circa 19th century) is positioned over the falls on the brook.  The stone arch bridge consists of a central arch through which water passes from the mill pond to the falls, and a smaller arch to the southwest that leads from the mill pond to the spillway.  Vehicular traffic over the bridge was discontinued in the early 1950s when construction of the Burlington Board/Route 62 led to the closure of Old Burlington Road about one hundred feet north of Vine Brook.

Construction of the Burlington Road/Route 62 Bridge (1953 and 1999) likely destroyed historic resources on Vine Brook along the northern edge of the historic Wilson Mill district.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

J.  Impact of Mid- to Late 20th Century Construction

Construction since World War II of adjacent state and federal highways has greatly affected the Wilson mill site and mill pond.

The mill site and pond are wooded and relatively secluded in terms of vehicular access, due to the discontinuation of Old Burlington Road about one hundred feet north of Vine Brook.  However, encroachment from Burlington Road/Route 62 and its interchange with US Route 3 has radically altered the historic character of the area.  This encroachment has disturbed the stone-lined channeled streambed and the spillway on the west bank of Vine Brook.

There is also the visual intrusion of the highway itself; though the district’s surviving historic resources are distinguished from the adjacent highway construction.

Construction of US Route 3 immediately east of the district destroyed much of the original pond; the district boundaries encompass the remnant of the pond it its entirety.  [Excerpt from National Registration of Historic Places Registration Form.  See EXHIBIT I]

K.  Weir Project

A town-wide drainage study was recently completed by the Town’s consultant Camp, Dresser & McKee.  A major impediment to flow in Vine Brook was determined to be the 7.5 feet wide by 15 feet culvert opening under Old Burlington Road.  The existing wooden stop logs in this culvert that maintain a proper elevation in Wilson Mill Pond during normal flow times cause a major backup of flood waters during heavy rainfall events.  Ultimately, as in the storm of October 1996, water levels upstream increase until Route 62 east of Route 3 becomes inundated and impassable.  Several industrial and commercial structures also become flooded.

To help alleviate this situation, Camp, Dresser & McKee has recommended the installation of a 10 feet radius semi-circular weir on the upstream side of the dam face.  The elevation of the new weir would be similar to the elevation of the top of the existing stop logs in the culvert, thereby maintaining the same pond elevation.  There would be provisions in the weir structure to easily lower water levels if desired for future pond maintenance, a feature that does not exist with the present system.  The result of this weir would be a system that mimicked the existing during normal flows but one that would prevent upstream water elevations from reaching hazardous levels during major rainfall events.

Monies have been appropriated at Town Meeting to design, permit and construct this weir.  The permitting process has been temporarily delayed while the improvements to the downstream Shawsheen River Bridge at Route 3 are evaluated and modified.  The Town intends to go forward with this project if the water flow analysis is satisfactory. Pending positive evaluations, additional engineering work will proceed on this project along with the Conservation Commission permitting process.  Work is anticipated to begin in six months.

- Signage

The Bedford Department of Public Works installed the entrance sign in July 2002 and the interpretative sign on in October 2002. The sign on Burlington Road was installed by the Bedford Historic Preservation Commission in July 2003.

The signs were purchased by the Historic Preservation Commission and were funded in part through the grant from the Massachusetts Department of Environmental Management, Historical Landscape Preservation Program and the Town match.

M.  Wildlife

The following wildlife has been observed in the woods, near the shoreline and in and around the pond of Wilson Mill Park:  [Excerpt from Peter Woskov’s “Wilson Mill Pond Nature Study.”  See EXHIBIT II.]

Mammals

-  Woodchuck

-  Beaver

-  Otter

-  Coyote

-  Fox

-  Bat

-  Deer

-  Raccoon

-  Muskrat

-  Squirrel

-  Chipmunk

-  Shrew

-  Mole

-  Fisher

-  Skunk

-  Mouse

Birds

-  Canada goose

-  Snow goose

-  Great blue heron

-  Spotted sandpiper

-  Belted kingfisher

-  Wood duck

-  Mallard

-  Egret

-  American bittern

-  Downy woodpecker

-  Hairy woodpecker

-  Blue jay

-  American crow

-  Blacked capped chickadee

-  Baltimore oriole

-  Finch

-  Wren

-  Sparrow

-  Robin

-  Mourning dove

-  Starling

-  Cardinal

-  Red winged blackbird

-  Hummingbird

Fish, Reptiles and Amphibians

-  Banded sunfish

-  Fathead minnow

-  Snapping turtle

-  Painted turtle

-  Water snake

-  Garter snake

-  Bull frog

-  Spring peeper

-  Wood house toad

-  Leopard frog

-  Red-backed salamander

N.  Flora and Fauna

There is a wide variety of tree, shrub and plant growth in Wilson Mill Park and around the pond area.  Trees in the Park include:  red oak, swamp white oak, gray birch, red maple, silver maple, sugar maple, quaking aspen, hickory, eastern white pine, red pine and Canada yew.   Small trees and shrubs include:  weeping willow, black willow, pussy willow and sweet fern.

Spring wildflowers that have been sighted in the Park include:  pokeweed, common muillein, eastern starflower and bladder campion.  Spore plants identified at the site include:  haircap moss, tree club moss and field horsetail.  Many ferns grow near the pond including:  cinnamon fern, royal fern, wood fern and ostrich fern.

Wetlands and swamp areas near the pond are rich in plant life including:  water arum, lesser duck week, blue flag, yellow flag and purple loosestrife.

Non-indigenous, invasive water chestnut essentially covers the entire pond during the summer months from late June until the first frost in October or November. [Excerpt from Peter Woskov’s “Wilson Mill Pond Nature Study.”  See EXHIBIT II]

- Park Restoration and Cleaning Conducted To Date

When the town of Bedford purchased the property, it had been greatly degraded by prior owners who had intended the site for a church building and then later, after the church did not meet the wetlands set back requirements, a state sponsored park and ride lot.  The site was used for illegal dumping of garbage, car parts, pipes and piles of construction rubble.  The area was also frequently used as an after hours gathering site for a variety of questionable activities.  Since the town has purchased the land, a group of concerned Bedford citizens (who later organized officially as the Wilson Mill Park Planning Committee) in coordination and partnership with local corporations, the Conservation Commission and the Department of Public Works have worked to help clean up the site and restore the area to a more natural state.  Many dumpsters of trash, debris, deadfall and rubble have already been removed from the area to date.

- The Planning Process

A.  The Five-Year Plan

The Committee agreed to prepare a five-year plan detailing recommendations for improvements to Wilson Mill Park.  A five-year plan was selected because it provides adequate time and budget allocation flexibility to accomplish substantive work on the project in a phased manner.  Immediate issues, critical maintenance and key restorative projects will be addressed in Phase I.  Longer range improvement projects will be recommended for Phases II and III.

This plan was created and approved by the Committee members.  The plan will be submitted to the following Town of Bedford Commissions for their review and comments:  Conservation, Historic Preservation and Recreation.  Once each Commission has had the opportunity to review and modify the Park plans, the Wilson Mill Park Planning Committee will then submit planning concepts and project recommendations to the Selectmen for final review, approval, budget determination and implementation. All funding to implement final recommendations for Wilson Mill Park must be voted by the Town of Bedford at Annual Town Meeting in the spring, preceding the fiscal year.

The Committee decided to create separate categories defined in the following language within the Master Plan for Wilson Mill Park in order to promote clear understanding of the various areas and responsible parties under discussion.

B.  Sectors

There are four sectors to be found in Wilson Mill Park.  These sectors refer primarily to usage, but some topographical areas define each particular sector.

In many instances, recommended projects will overlap between sectors (e.g., new trail cutting might involve the Recreation Sector, Conservation Sector, possibly the Historic Sector if it was near the mill site and the Department of Public Works if they were selected to do the work).

Of course, many projects within this Plan require the close coordination of the Conservation Commission due to the proximity to wetlands, animal habitats and other natural resources that require close monitoring and protection.

It is the responsibility of the Wilson Mill Planning Committee to foster partnership and facilitate communication between all parties during the planning process.

The sectors are defined as follows:

1)  Historic Sector of Wilson Mill Park

Primary Partner – Historic Preservation Commission

The Historic Sector of Wilson Mill Park is comprised primarily of the old mill site and ravine, but future archaeological investigations may bring other areas of the park into this sector.  The Plan will address critical stabilization issues of the mill ruins in the short term.  Long term plans include working in partnership with the Historic Preservation Commission to explore and understand the archaeology of the mill site in greater detail along with creating physical structures or areas within the Park to enhance viewing areas of the mill remnants.

2)  Conservation Sector of Wilson Mill Park

Primary Partner – Conservation Commission

This sector refers principally to the conservation of the natural environment within the Park.  Specifically, the Conservation Commission is responsible for the protection and preservation of all natural resources, wetlands and wildlife habitats.  Planning and development priority areas of the Park that fall under this sector include pond assessment and maintenance, removal of non-indigenous species from both land and waterways, trail maintenance and grooming/new trail establishment and the overall plan for adding/maintaining flora and fauna and altering grade within the context of an overall landscape plan.

3)  Recreational Sector

Primary Partner – Recreation Commission

The Recreational Sector of the Plan concerns use of the park for passive recreation.  Passive recreation encompasses the less intensive range of outdoor activities compatible with preserving natural resources, including: hiking/walking, bird watching, picnicking, bicycling, canoeing/ kayaking and cross-country skiing.  Master Plan recommendations include the construction of facilities that enhance passive recreation within the Park such as picnic tables, benches, play sites, viewing platforms, boat launch, etc. In cases such as the construction of new trails, creation of a boat launch, establishment of viewing areas or putting up signage, close planning consultation and partnership with other bodies such as the Conservation Committee or the Historic Commission would take place.  [See EXHIBIT III & IV – Bedford Open Space and Recreation Survey: Summary of Results/Adult and Senior Activities]

4)  Maintenance Sector

Primary Partner – Department of Public Works

The Department of Public Works will play a critical role in assisting all three of the above sectors in achieving their goals of maintaining the Park, enhancing existing areas and creating new features within the Park.

V. Phase I – Reclaiming the Park:  Addressing Critical Needs, Stabilization and General Maintenance Issues

A.  Overview and Goals

The Committee agreed that the initial recommendations for the work in Wilson Mill Park should address immediate and critical issues.

The areas of the Park that require immediate attention fall into the following categories and cut across all four of the previously mentioned sectors:

- The state of the current parking area

- General clean-up of all areas of the Park

- Stabilization of the archaeological mill site ruins

- Pond maintenance (e.g., removal of non-indigenous, invasive water chestnuts)

- Creation of a boat landing/dock area that would serve the dual purpose of recreational use for the residents of Bedford and equipment access for invasive water chestnut removal

- Maintenance, repair and beautification of bridge area (e.g., fence and roadway)

- Development of an engineered landscape plan

B.  Historic Sector Recommendations

The recommendations within the Historic Sector fall largely into the areas of defining the mill site ruins and protecting these areas from further destruction from the forces of nature.  The Wilson Mill Park Planning Committee recommends that the following actions be taken in this sector in Phase I:

1)  Check and arrest erosion along the mill site banking to protect the remains of the old mill

foundation (in close coordination with the Conservation Commission);

2)  Remove all vegetation, shrubs and trees whose root systems are destroying archaeological

remnants of the mill walls (in close coordination with the Conservation Commission);

3)  Remove all poison ivy from the mill site area and ravine (in close coordination with the

Conservation Commission).

Thomas F. Mahlstedt, Archaeologist, Office of Historic Resources, Department of Environmental Management, Executive Office of Environmental Affairs, MA wrote in letter dated 11/02/2000:

It would be prudent to commence a short-term preservation strategy for the site [Wilson Mill archaeological remains] prior to the completion of a long-range program of preservation.  Currently, many of the surviving mill walls are threatened by successional growth.  Tree and shrub roots are among archaeological site’s more destructive natural forces.  Left unattended, as these plants grow to maturity their root systems will dislodge stone walls, reducing them to unrecognizable rubble.  As we’ve seen this process has already taken its toll—we need to arrest that process.

Thus I recommend a program of periodic/cyclical vegetation management commence as soon as possible.  This should entail the removal of all vegetation from on and near the foundation walls.  Trees and shrubs should be cut to grade, and not grubbed or have roots pulled.  Slash should be removed and chipped off site.  Fully mature, large caliper trees may have to be left because of the difficulty of directional felling within the confines of the gorge.  Such trees should, however, be monitored for branch and crown die-off, which should be removed by a qualified arborist.

This modest effort will ensure at least extended survival of the mill remains so that they can be enjoyed as part of a broader educational experience.  It will not, however, preserve the site forever.  Even with periodic vegetation management, other forces of nature (i.e., wind, rain, erosion and freeze/thaw cycles) will adversely affect the site over time.  The goal here is to minimize that damage over time.

C.  Conservation Sector Recommendations

The Committee recommendations within the Conservation Sector in Phase I are mainly in the areas of pond restoration/maintenance, new trail development and the maintenance of existing trails.  The Wilson Mill Park Planning Committee recommends that the following actions be taken:

1)  Conduct an assessment of the non-indigenous, invasive water plant species in the pond and

develop an effective plant removal recommendation, timeframe and budget;

2)  Create a path that would serve the dual purpose of providing recreational opportunities for the

residents of Bedford as well as function as an access route for equipment used to harvest

invasive water plants;

3)  Implement a program to begin removing invasive water chestnuts from the pond;

4)  Maintain and groom existing trails within the Park (e.g., place wood chips on existing paths

and trails to prevent erosion);

5)  Mark trails with appropriate indicators.

Invasive Water Chestnut:  A Brief Overview

Water chestnut (Trapa natans) is an annual, aquatic plant that is found in slow moving nutrient filled waters such as ponds, lakes, and shallow streams.  The plant's size although characteristically small, may have branching stems reaching lengths of 16 feet.  Leaves from this plant are both surfaced and submerged.  Surface leaves are triangular in shape with long petioles which have an inflated spongy region (air bladder) while the submerged leaves are opposite and contain numerous adventitious roots.  Water chestnuts begin to flower in mid to late July, with their nuts ripening approximately one month later. Flowering and seed production continue into the fall when frost kills the floating rosettes. The mature nuts sink to the bottom when dropped and may be able to produce new plants for up to twelve years. The plant spreads either by the rosettes detaching from their stems and floating to another area, or more often by the nuts being swept by currents or waves to other parts of the lake or river. The plant over-winters entirely by seed. Water chestnut is a nuisance aquatic plant that limits boating and fishing in infested areas.

Water chestnut is an extremely high competitor in slow moving shallow water, with semi-permeable mud bottoms.  Once established, this plant will spread rapidly and control large surface areas leaving no room for native aquatic plants. Rapid sedimentation may occur in water chestnut areas due to trapping of silt. The reduction of light penetration and the resulting loss of oxygen prove a hazard to fish and other aquatic species, and the water chestnut is a poor source of food for wild fowl.  Seeds can cause painful injury when stepped on.

In addition, impacts on recreation may be seen in areas where the plant is dominant due to its reduction in available fishing area and its hazard to boating.  Infestations can make boating, fishing and swimming difficult or impossible.  [See Sources below]

Vermont Agency of Natural Resources, Department of Environmental Conservation http://www.anr.state.vt.us/dec/waterq/ans/wcpage.htm

Water Chestnut: NY-Invasive Plant Council of New York State

http://www.ipcnys.org/ipc_twentytn.html

D.  Recreational Sector Recommendation

Wilson Mill Pond is one of two bodies of water available in town for recreational use.  While not a large pond, the water area does provide an opportunity for local residents to paddle and enjoy the beautiful scenery (especially in autumn), bird watch, observe local wildlife and picnic on the shoreline.  To encourage these activities, the Wilson Mill Park Planning Committee recommends that the following actions be taken:

1)  Create a boat landing/dock area near Wilson Mill Pond that would:

a)  Provide a safe place for the residents of Bedford to get canoes and kayaks in and out

of the pond easily;

b)  Require little to no maintenance;

c)  Develop as a natural, sloped landing that would provide solid footing,

yet  require no formal dock structure;

- Serve double-duty as the access point where a water chestnut harvester or related pond maintenance equipment could approach the pond shoreline with relative ease.

E.  Maintenance Sector Recommendation

Maintenance consists of all areas within the Park that are more functional in nature (e.g., general clean-up, parking area, bridge repair, etc.).  Again, all maintenance work in the Park will be done with the close coordination of the Historic Preservation, Conservation and Recreation Commissions.

1)  Parking Area--The parking area of Wilson Mill Park is the gateway to the site.  This area is

currently not well defined or maintained.  The parking lot, in its present state, does not

welcome visitors to the Park, not does it lead new visitors clearly to paths to the pond, etc.

The Wilson Mill Park Planning Committee has made the following recommendations for the

parking area;

- Clean up and beautify the entire parking area;

- Remove existing asphalt in the parking circle and replace with 3/8” – 1/2” crushed stone;

- Develop and install landscaping design work to create an area that is more visually pleasing, friendly and welcoming to all Park visitors;

- Create signage and/or directories that clearly lead visitors to all areas of interest within the Park (e.g., display informational signs about the Park, trails, wildlife, natural resources and history in a cohesive manner);

- Remove piles of dirt and debris from area left of parking on mill site side

- Return area to natural grade (in close coordination with the Conservation Commission).

2)  Access to the Park—Ensure that Bedford’s Department of Public Works can get all necessary

equipment into the Park as needed (e.g., mowers, trucks, etc.);

3)  General Clean-Up

a)  Remove piles of asphalt within the Park;

b)  Remove mounds that have been illegally dumped within the Park;

c)  Sort usable stones from piles of debris and spread remaining usable materials within

Park where appropriate; for example, use existing piles of loam to enrich soil in open

areas (in close coordination with the Conservation Commission);

d)  Coordinate corporate partner and resident volunteer “clean-up days” to remove trash

and litter from the Park, shoreline and pond (in close coordination with the

Conservation Commission).

4)  Bridge Maintenance and Repair

a)  Repair and restore the bridge fence;

b)  Repair and restore the bridge road surface;

c)  Remove and/or prune overgrown vegetation near the bridge area (in close

coordination with the Conservation Commission);

d) Develop and implement a landscape design to the make the bridge area more

aesthetically pleasing;

e)  Coordinate new bridge fencing design and installation with the rebuilding of the

spillway/Weir Project.

F.  Budget   [To Be Presented Separately]

VI.   Phase II—Shaping the Park:  Design Development and Beginning Implementation

A.  Overview and Goals

The goal of Phase II is to define and shape the Park in the context of a larger landscape, environmental and passive recreational usage design plan that is aesthetically pleasing, functional and sensitive to the surrounding natural resources.

The Committee will be making recommendations in the following areas:

1)  Overall Landscape Design Development and Implementation

a)  Implement an overall landscaping plan for the Park including the

following:

-  Regrade the site as needed;

-   Remove invasive, non-native plants;

-   Encourage/plant a variety of native fruit and flowering shrubs (e.g., elderberries,

viburnums, shadbush, etc.) and trees that will provide food and habitat for wildlife

throughout the year as well as visual appeal in the Park;

-   Plant native grasses and wild flowers;

-   Define boundary areas of the parking lot possibly with a stone wall or plantings;

-   Remove buckthorn to open up views of the pond.

2)  Access to the Park

- The Wilson Mill site is a convenient short cut for walkers, bikers and joggers to and from nearby businesses.  There is also considerable activity from corporate recreational runners on their lunch break.  This use of the Park is critical to the life and vitality of the space.  The Committee would like to encourage this kind of foot and bike traffic to increase support for the Park and also discourage vandalism.  Park design plans will ensure access from both Old Burlington Road and the sidewalk on Route 62 through the Park to the sidewalk going under the Route 3 Bridge.

3)  Visual/Physical Barrier to Route 62

- The hill overlooking Route 62 requires both a visual and physical barrier. The Committee recommends that some type of physical barrier and/or plantings (e.g., earth berm, green barriers, stone walls, shrubbery, or combination thereof, etc.) be installed to block the view and reduce road traffic noise.  It is important to note that this barrier will have two points of view serving not only to block the Park visitor’s view to the street, but also to define the Park as an attractive and interesting introduction to Bedford for drivers entering the town on Route 62.

4)  Paths and Trails

- Create more paths and trails through the Park to encourage walking and hiking;

- Maintain and upgrade the existing path along the pond edge from the picnic table to the corner of the MA Highway field; build a small bridge over low ditch;

- Upgrade bicycle and walking access near Route 3 overpass;

- Create some path and trail surfaces that are smooth enough to allow wheelchair and stroller access;

- Extend walking paths past the picnic bench along the water to loop back to the property line next to Route 3.

5)  Mill Site, Observation Areas and Viewing Points

a)  Gain archaeological understanding of the location and condition of all the remains of the

mill and related historical structures within the Park;

b)   Place archaeological markers near the ruins to indicate the location of the mill and

related buildings;

c)   Create opportunities to observe the mill from various opportunistic and safe vantage

points within the Park (e.g., create a path leading to benches and viewing points);

- Place a split rail fence along the flat area above the old mill foundation to encourage

viewing the site from this vantage point and discourage climbing on the old stone

foundation;

- Install proper railings around the mill and dam side of the road to allow best

unobstructed views of the site while reducing safety concerns;

f)   Ongoing mill site maintenance and preservation

6)  Meadow/Field Area

- Create/maintain some open meadow area for passive recreation;

- Mow MA Highway field and plant more wild flowers.

7)  Educational Materials/Resources/Signage

- Build a nature interpretive sign explaining recreational usage, trials, fauna/flora and overview of park design/process. Posters will be removable as conditions and messages change (e.g., model after trailhead sign across from Concord High School);

- Create educational materials about the historic and natural resources of the site and make available to Bedford and surrounding communities;

- Offer local Bedford schools access and use the park and pond area for science and environmental studies (possibly in partnership with a local college or university).

8)  Ongoing Pond Maintenance

- Continue implementing water chestnut harvesting and ongoing pond maintenance project.

9)  Ongoing Park Maintenance

a)    Continue cleaning and maintaining all areas of the park (e.g., trail grooming, cutting

back vegetation overgrowth from the archaeological site, bridge and signage areas,

maintaining viewing opportunities of prime vantage points of the mill and pond areas,

trash and litter removal, etc.)

VII. Phase III—Fulfilling the Vision of the Park:  Final Implementation of Design

Development Plans

A.  Overview and Goals

The goal of Phase III is to realize the completion of the vision of the five-year plan for Wilson Mill Park.  The Committee will be making recommendations in the following areas:

1)  Landscape Design Plan

a)  Complete implementation of landscape plan in the Park including passive recreation

structures such as picnic tables and benches placed in attractive areas of the Park

conducive for enjoying views of the mill and pond areas.

2)  Ongoing Mill Site Maintenance, Preservation and Completion of Mill Viewing Areas

3)  Play Area and Playground Structures Planning and Implementation

- Build a natural, environmentally-friendly small playground for young children (e.g., four and under) that works in harmony with the existing rock formations, trees and vegetation. Use natural material for play equipment (e.g., large rocks suitable for climbing, clumps of shrubs which form paths and forts, stone walls, shrubs with edible berries etc.) These play features would be entertaining to children and also provide habitat for wildlife.  Parents should be able to observe and supervise the play area from picnic area or sitting area.

- Create an informal, enclosed space where a parent could allow a toddler to explore without fear of the child running into Route 62 or Route 3.  Walls, hedges or a steep berm could all provide this enclosure.

4)  Ongoing Pond Maintenance

- Continue implementing water chestnut harvesting and ongoing pond maintenance project.

5)  Ongoing Park Maintenance

a)    Continue cleaning and maintaining all areas of the park (e.g., trail grooming, cutting

back vegetation overgrowth from the archaeological site, bridge and signage areas,

maintaining viewing opportunities of prime vantage points of the mill and pond areas,

trash and litter removal, etc.)

EXHIBITS

EXHIBIT I – National Register of Historic Places Registration Form 7/03/2003 [On File]

EXHIBIT II – “Wilson Mill Pond Nature Study,” by Peter Woskov 12/2000 [On File]

EXHIBIT III – Bedford Open Space & Recreation Survey: Summary of Results/Adult Activities

| Bedford Open Space and Recreation Survey: Summary of Results |  |
| --- | --- |
| Adult Activities |  |  |  |  |
| Average of All Responses: |  |  | Average of Entered Responses: |  |
| Walking | 1.60 |  | Walking | 2.72 |
| Bicycling (Road) | 1.10 |  | Swimming | 2.43 |
| Bicycling (Trail) | 1.10 |  | Jogging / Running | 2.34 |
| Swimming | 1.08 |  | Bicycling (Road) | 2.26 |
| Hiking | 0.89 |  | Bicycling (Trail) | 2.26 |
| Bird / Nature Observation | 0.83 |  | Bird / Nature Observation | 2.25 |
| Jogging / Running | 0.81 |  | Hiking | 2.23 |
| Tennis | 0.63 |  | Tennis | 2.21 |
| Skiing, Downhill | 0.62 |  | Photography | 2.18 |
| Canoeing, Kayaking, Rowing | 0.59 |  | Golf | 2.14 |
| Golf | 0.58 |  | Playgrounds | 2.13 |
| Photography | 0.58 |  | Skiing, Downhill | 2.08 |
| Skiing, Cross-Country | 0.52 |  | Roller Skating / Blading | 1.94 |
| Camping | 0.51 |  | Ice Skating | 1.90 |
| Ice Skating | 0.50 |  | Skiing, Cross-Country | 1.90 |
| Roller Skating / Blading | 0.43 |  | Camping | 1.89 |
| Playgrounds | 0.36 |  | Soccer-Outdoor | 1.88 |
| Fishing | 0.35 |  | Power Boating | 1.88 |
| Basketball - Outdoor | 0.31 |  | Canoeing, Kayaking, Rowing | 1.84 |
| Dance | 0.30 |  | Fishing | 1.83 |
| Frisbee | 0.29 |  | Volleyball - Indoor | 1.81 |
| Power Boating | 0.23 |  | Volleyball - Outdoor | 1.76 |
| Soccer-Outdoor | 0.23 |  | Basketball - Outdoor | 1.75 |
| Sailing | 0.23 |  | Ice Hockey | 1.73 |
| Baseball | 0.20 |  | Frisbee | 1.69 |
| Basketball - Indoor | 0.20 |  | Basketball - Indoor | 1.67 |
| Ice Hockey | 0.20 |  | Dance | 1.67 |
| Horseback Riding | 0.19 |  | Summer Camp | 1.67 |
| Volleyball - Outdoor | 0.19 |  | Horseback Riding | 1.65 |
| Volleyball - Indoor | 0.18 |  | Sailing | 1.62 |
| Football | 0.14 |  | Baseball | 1.61 |
| Soccer-Indoor | 0.13 |  | Soccer-Indoor | 1.61 |
| Summer Camp | 0.13 |  | Football | 1.53 |
| Rock Climbing | 0.12 |  | Lacrosse | 1.45 |
| Lacrosse | 0.10 |  | Rock Climbing | 1.41 |
| Gymnastics | 0.09 |  | Skateboarding | 1.39 |
| Skateboarding | 0.09 |  | Gymnastics | 1.34 |
| Fencing | 0.06 |  | Fencing | 1.03 |
| Field Hockey | 0.06 |  | Field Hockey | 1.03 |

EXHIBIT IV – Bedford Open Space & Recreation Survey: Summary of Results/Senior

Activities

| Bedford Open Space and Recreation Survey: Summary of Results |  |
| --- | --- |
| Senior Activities |  |  |  |  |
| Average of All Responses: |  |  | Average of Entered Responses: |  |
| Walking | 0.44 |  | Walking | 2.61 |
| Bird / Nature Observation | 0.24 |  | Golf | 2.24 |
| Swimming | 0.16 |  | Bird / Nature Observation | 2.24 |
| Hiking | 0.15 |  | Hiking | 2.19 |
| Photography | 0.14 |  | Photography | 2.14 |
| Bicycling (Road) | 0.13 |  | Jogging / Running | 2.08 |
| Bicycling (Trail) | 0.13 |  | Swimming | 2.06 |
| Golf | 0.13 |  | Tennis | 2.04 |
| Skiing, Cross-Country | 0.12 |  | Bicycling (Road) | 1.94 |
| Canoeing, Kayaking, Rowing | 0.12 |  | Bicycling (Trail) | 1.94 |
| Tennis | 0.10 |  | Skiing, Cross-Country | 1.92 |
| Dance | 0.10 |  | Dance | 1.87 |
| Jogging / Running | 0.10 |  | Canoeing, Kayaking, Rowing | 1.86 |
| Fishing | 0.08 |  | Fishing | 1.81 |
| Sailing | 0.07 |  | Power Boating | 1.78 |
| Camping | 0.07 |  | Sailing | 1.78 |
| Skiing, Downhill | 0.07 |  | Camping | 1.78 |
| Power Boating | 0.06 |  | Skiing, Downhill | 1.74 |
| Gymnastics | 0.05 |  | Gymnastics | 1.61 |
| Playgrounds | 0.05 |  | Playgrounds | 1.56 |
| Ice Skating | 0.05 |  | Volleyball - Outdoor | 1.50 |
| Volleyball - Indoor | 0.04 |  | Summer Camp | 1.48 |
| Volleyball - Outdoor | 0.04 |  | Volleyball - Indoor | 1.44 |
| Horseback Riding | 0.03 |  | Ice Skating | 1.42 |
| Summer Camp | 0.03 |  | Horseback Riding | 1.42 |
| Basketball - Outdoor | 0.03 |  | Basketball - Outdoor | 1.32 |
| Baseball | 0.03 |  | Roller Skating / Blading | 1.29 |
| Roller Skating / Blading | 0.03 |  | Baseball | 1.27 |
| Ice Hockey | 0.03 |  | Basketball - Indoor | 1.25 |
| Basketball - Indoor | 0.03 |  | Ice Hockey | 1.24 |
| Rock Climbing | 0.02 |  | Rock Climbing | 1.21 |
| Football | 0.02 |  | Football | 1.16 |
| Frisbee | 0.02 |  | Soccer-Outdoor | 1.06 |
| Fencing | 0.02 |  | Frisbee | 1.05 |
| Soccer-Outdoor | 0.02 |  | Fencing | 1.00 |
| Lacrosse | 0.02 |  | Field Hockey | 1.00 |
| Skateboarding | 0.02 |  | Lacrosse | 1.00 |
| Soccer-Indoor | 0.02 |  | Skateboarding | 1.00 |
| Field Hockey | 0.02 |  | Soccer-Indoor | 1.00 |

EXHIBIT V – Map of Wilson Mill Pond and adjacent property abutters [See Attached]